| Site | Priority | Project Description | Status | Estimated Completion Date |
| --- | --- | --- | --- | --- |
| AE |  | Mid-Bldg. | Locker removal | 80% Complete |
| AE | IV | Water Supply | Back Flow Prevention, Device installation | Coordinating with Const. office for Contractor. |
| BE |  | Portable #142 & 139 Floor Repair | 142 Scheduled for Summer break | July 05 |
| CHE | IV | Barracks Bldg. Repairs.(East) | Floor has material rot on perimeter walls. (Asbestos Abatement complete) | July 05 |
| CHE | IV | Barracks Bldg. Repairs. | Bathroom floor repair Will be identified & prioritized by building mechanic. | Scheduling in progress |
| CHE | IV | Barracks Bldg. Repairs | Repair porch ceiling | 90% Complete |
| LU |  | Irrigation Well | Replumbing for irrigation purposes | Request on hold. |
| LU |  | Locker Removal shelves installed | Project on hold pending budget for material | Aug 05 |
| LL |  | Fencing Repair / Replacement | Complete | June 05 |
| GMS | III |  | Carpet &ceramic tile replacement throughout bldg. | On Hold |
| GHS |  | Counselors Office/Bldg. | Sanitary Sewer will be eliminated in building. | Complete |
| GHS |  | Painting of Varsity gym | 95% Complete | July 05 |
| STMS |  | New Fed. Program Portable | Utility hook-up complete, skirting & stair & ramp installation in progress | July 2005 |
| Motor Vehicle Shop |  |  | Complete Shop Expansion | On hold |
| Motor Vehicle Shop |  | Auto Shop Supervisor | Build Office for Supervisor (Transportation Clerk is in current office) Pending VCT Flooring. Scheduled for June. | Complete |
| DP | IV | Portables | Install water fountain in all portables | Pending floor plan for location from Mr. Y |
| GAC |  | C-Wing | Remodel Offices into workroom. Will start June 4th. With Demo. | Schedule in Progress |

Summer Portable Relocation- (San Miguel, Chaparral Mid, Loma Linda, Gadsden High, Riverside Elem & Santa Teresa Mid)

- Unit Relocation is complete

- Utility hook-up is 75% Complete

- Stair & Ramp installation 75% Complete

- Sidewalk- Installation pending completion of stair & ramp.