# MEMORANDUM OF UNDERSTANDING
FOR GADSDEN INDEPENTENT SCHOOL DISTRICT PROJECT:

# New Anthony Berino Utility Project

PROJECT NUMBER: P08-013

This Memorandum of Understanding (MOU) is made and entered into by the Gadsden Independent School District and the Anthony Water & Sanitation District, hereinafter referred to as the GISD and the Water District, respectively.  This MOU shall not be effective until approved by both parties.

The purpose of this MOU is to outline the scope of activities and responsibilities of each party to accomplish a new water line and a sewer line to the new site location of the new elementary school. GISD believes these utility lines are essential to supporting a successful opening of the new Anthony/Berino Elementary School expected to be completed in 2009.

The project and all work associated with this project is defined within EXHIBIT A – GISD PROJECT AGREEMENT prepared October 7, 2008, by District Superintendent, Cynthia Nava and agreed upon by the  Water District Representative, and is an inseparable part of this MOU.

The Water District will provide all direct project management and oversight of the work contained in this MOU.

PROJECT:

Project Title: To provide new water and sewer lines for sufficient capacity to the new Anthony/Berino Elementary School.

# Description:  To provide  labor and material for a new  12 inch diameter water line using  14 inch waterline located at the corner of O’ Hara Road and NM 478. The new water linewill be located West of the school property with an anticipated water pressure  of  1500 GPM, sufficent to the capicity for the population of the new school. This line shall include capacity for domestic water, a fire supression system, and for several site  located fire hydrants and a fire line. This agreement will also include a new 8 Inch diameter gravity sewer line from  that will dischargeto a new lift station to be located at the Southeast cornerof the GISD property. It is understood that a lift  station will be provided at the school site location as part of the site scope of work.

ATTACHMENTS:

EXHIBIT A – Water District Budget and Schedule   prepared October 7, 2008

IN WITNESS THEREOF, the Parties have set their signatures hereto:

APPROVED:

Cynthia Nava, District Superintendent                                  	Date

____________________________________________                   ______________________

Board Member, Anthony Water & Sanitation Department	Date

# EXHIBIT A - GISD PROJECT AGREEMENT

| DATE: October 7, 2008 PARTIES: Gadsden Independent School District Anthony Water & Sanitation District PROJECT: New water and sewer utility lines for new school location. | DISTRICT SUPERINTENDENT: Cynthia Nava DISTRICT OVERSIGHT: INDIRECT |
| --- | --- |

# SECTION 1:  AGREEMENT

# PROJECT LABEL:

New water and sewer line by water district to new school site location

# PROJECT SHORT DESCRIPTION: To provide  labor and material for a new  12 inch diameter water line using  14 inch waterline located at the corner of O’ Hara Road and NM 478. The new water linewill be located West of the school property with an anticipated water pressure  of  1500 GPM, sufficent to the capicity for the population of the new school. This line shall include capacity for domestic water, a fire supression system, and for several site  located fire hydrants and a fire line. This agreement will also include a new 8 Inch diameter gravity sewer line from  that will dischargeto a new lift station to be located at the Southeast cornerof the GISD property. It is understood that a lift  station will be provided at the school site location as part of the site scope of work.

# PROJECT SPECIFIC QUALIFICATIONS:

The folwing schedule will be provided by the Anthony Water & Sanitation Department;

- October 31, 2008: To provide palns and specifications and bid documents for the project. The water district will provide a design for the lift station  to give  GISD for their use and  installation. The Water District shall include an inspection of the installation once the lift station is complete.

- October 03, 2008 through November 30, 2008: The utility project will go out for bids. Bids to be received and approved by the Water District.. Contractor to hold price for 60 days.

- November 30, 2008 to January 2, 2009: Contractor hired, bonds and contract approved by the district and contractor receives a Notice to Proceed.

- January 2, 2009: Contractor commences work.

- June 1, 2009: Project complete.

# PROJECT BUDGET (Provided by Moltzen-Corbin & Associates):

# UNDERSTANDING:

This Project Agreement represents the full and complete understanding between Gadsden Independent School District and Anthony Water & Sanitation District.  All the work performed by the participating parties will in no way incur a cost to any of the other parties.   Further all parties agree to indemnify the other parties from any harm or damages, perceived or real, resulting from this agreement at any time in the future. Your signature indicates that you have read and agree to the terms of this Memorandum of Understanding.

Cynthia Nava		   	Date

District Superintendent

______________________________________

Date

Board Member Anthony Water & Sanitation Department