TO:		Richard Chavez, Associate Supt. for Support Services

FROM:		David F. Boyd, Construction Coordinator

DATE:		January 16, 2008

SUBJECT:	District Construction Update

PSCOC FUNDING Plus District 13% Bond Funds

Chaparral High School:

Phase I / Main Building – Project is 99% Complete

Closing out Project

Phase II / Wings Q & R – Construction started on October 25, 2007

Project is 10% Complete

Phase II / Playfields      – Project is 80% Complete

Phase II / Field Houses – Bid Documents to PSFA for Final Approval

Project will bid approximately March 1, 2008

North Valley Elementary School:

Under construction       – Project is 95% Complete

Project completion date February 15, 2008

Santa Teresa High School:

Gym 		            – Project will bid on January 22, 2008

Weight Room	            – Project is 100% Complete

Closing out Project

Parking 	            – Project is in Design – Approximately 80% Complete

$600,000.00 NM Dept. of Transportation Funds

Gadsden Middle School:

Addition/Remodel	– Bid Opened on December 18. 2007

Project to start construction on February 8, 2008

Gadsden High School:

Admin/Lib, Gym		– Bid Documents to PSFA for Final Approval, January 15, 2008

Project will bid approximately February 2008

Page 1 of 2

Anthony Elementary School:

Walk Paths 		– Project is 100% Complete

Basketball/Canopy	– Project is 100% Complete

Governor Distributions of $100,000.00

2E Roofing (PSCOC) 	– Santa Teresa High School is 99% Complete

BOND PROCEEDS

Anthony Elementary School:

Boiler Replacement 	– Out to Bid

(Old Main Bldg.)

Fan Coil Upgrade 	– Out to Bid

(Primary Bldg.)

Santa Teresa Middle School:

Parking Lot Re-stripping – In Design

Geothermal Recirculating – Out to Bid

Pump

Northern On-Track Pre-K:

Under Construction 	– Project is 100% Complete

Closing out Project

Gadsden Administration Complex:

HVAC Replacement 	– Out to Bid

Re-roofing		– Project is 90% Complete

Berino, Desert Trail, Loma Linda Elementary Schools and Chaparral Middle School:

2E Roofing 		– Project in Design

(PSCOC Funding) 	   Out to Bid approximately March 2008

Physical Plant Complex:

Fueling Station 		– In Design by Engineers

District Food Service Warehouse:

Warehouse 		– Design is 85% Complete

Paving Project:

La Mesa Pre-Kinder Staff Parking 	– Proposal for LGRF 2008/2009

Page 2 of 2

# Text boxes

# CONSTRUCTION OFFICE

## David F. Boyd

## Construction Coordinator

1325 W. Washington St.

P.O. Drawer 70

Anthony, NM  88021

Phone (505) 882-6925

Fax (505) 882-2508