TO:		Richard Chavez, Associate Supt. for Support Services

FROM:		David F. Boyd, Construction Coordinator

DATE:		May 6, 2008

SUBJECT:	District Construction Update

PSCOC FUNDED PROJECTS Plus Local 13% Share

Chaparral High School:

Phase I / Main Building 		– Project is 99% Complete

Closing out Project

Phase II / Wings Q & R 		– Construction started on October 25, 2007

Project is 90% Complete

Phase II / Playfields      		– Project is 99% Complete

Phase II / Field Houses 		– Construction started on April 7, 2008

Project is 20% Complete

On Schedule

North Valley Elementary School:

Under construction       – Project is 99% Complete

Closing out Project

Santa Teresa High School:

Gym 		            – Project is 20% Complete

On Schedule

Weight Room	            – Project is 100% Complete

Parking 	            – Project is in Design – Approximately 95% Complete

$600,000.00 NM Dept. of Transportation Funds

To PSFA for Approval Next Week

Gadsden Middle School:

Addition/Remodel	– Project is 40% Complete

On Schedule

Page 1 of 3

Gadsden High School:

Admin/Lib, Gym		– Project is at PSFA for Final Approval

Letter sent May 5, 2008 to clarify extra cost due to Fire requirements

Anthony Elementary School:

Walk Paths 		– Project is 100% Complete

Basketball/Canopy	– Project is 100% Complete

Governor Distributions of $100,000.00

Santa Teresa High School:

2E Roofing (PSCOC) 	– Project is 100% Complete

Closing out Project

BOND PROCEEDS

Anthony Elementary School:

Boiler Replacement 	– Project is 5% Complete

(Old Main Bldg.)

Fan Coil Upgrade 	– In Design

(Primary Bldg.)

Santa Teresa Middle School:

Parking Lot Re-stripping 		– In Design

Geothermal Re-circulating Pumps 	– Out to Bid

Northern On-Track Pre-K:

Under Construction 	– Project is 100% Complete

Santa Teresa High School, Santa Teresa and Desert Trail Elementary Schools:

Flood Control 		– Received Final Approval from PSFA May 1, 2008

Santa Teresa High School:

Refrigerated Air for Computer Labs	– In Design

Vado and North Valley Elementary Schools:

Landscaping		– Received Final Approval from PSFA

Out to Bid in June 2008

Page 2 of 3

Mesquite Elementary School:

Environmental Park	– Under Construction

Gadsden Administration Complex:

HVAC IT Room	 	– Out to Bid

Re-roofing		– Project is 93% Complete

Berino, Desert Trail, Loma Linda Elementary Schools and Chaparral Middle School:

2E Roofing 		– Project to PSFA for Approval

(PSCOC Funding) 	   Out to Bid approximately July 2008

Physical Plant Complex:

Fueling Station 		– In Design by Engineers

District Food Service Warehouse:

Warehouse 		– Design is 85% Complete

Funding on Hold

Paving Project:

La Mesa Pre-Kinder Staff Parking 	– Proposal for LGRF 2008/2009

Page 3 of 3

# Text boxes

# CONSTRUCTION OFFICE

## David F. Boyd

## Construction Coordinator

1325 W. Washington St.

P.O. Drawer 70

Anthony, NM  88021

Phone (505) 882-6925

Fax (505) 882-2508