TO:		Cynthia Nava, Superintendent

FROM:		David F. Boyd, Construction Coordinator

DATE:		June 1, 2009

SUBJECT:	District Construction Update

PSCOC FUNDED PROJECTS Plus Local 13% Share

Chaparral High School:

Phase I / Main Building 		– Project is 99.9% Complete Plus Punch List Items

PSFA is helping on close-out for this project.

Phase II / Wings Q & R 		– Project is 100% Complete / Closing out Project

Under One Year Warranty Phase

Phase II / Playfields      		– Project is 99% Complete / Closing out Project

Phase II / Field Houses 		– Toilet Phase 100% Complete

Locker Rooms 100% Complete / Closing out Project

New Anthony/Berino Area Elementary School:

Under Construction                     – Project is 48% Complete

Utilities Out to Bid

North Valley Elementary School:

New Elementary	              – PSFA Approved Change Order for Landscaping

Santa Teresa High School:

Gym 		            – Project is 100% Complete

Closing out Project

Parking 	            – Project is 65% Complete

Gadsden Middle School:

Addition/Remodel	– Project is 96% Complete

Page 1 of 3

Gadsden High School:

Admin/Lib, Gym		– Bid Opened on May 26, 2009

Low Bid is Under Review by Architect

Anthony Elementary School:

Design Addition and Remodeling

Project is in Programming Phase

Berino Elementary School:

Remodeling

Project is in Programming Phase

Berino, Desert Trail, Loma Linda Elementary Schools and Chaparral Middle School:

Reroofing 		– Projects are 100% Complete

Closing out Project

BOND PROCEEDS

Santa Teresa Middle School:

Geothermal Recirculating Pumps 	– Additional Funding Requested

Santa Teresa High School, Santa Teresa and Desert Trail Elementary Schools:

Flood Control 		– Project is out to Bid

Accessible Upgrade (ADA) District Wide:

Under Construction 	– 07/08 Under One Year Warranty

– New 2009/2010 Phase in Design

Vado Elementary School:

Landscaping		– On Hold

Gadsden Administration Complex:

HVAC IT Room	 	– Under Construction

Project is 98% Complete

Re-roofing		– Project is 98% Complete

Roof section on hold until IT Room Construction is Complete

Physical Plant Complex:

Fueling Station 		– Additional Funding Requested

Page 2 of 3

District Food Service Warehouse:

Warehouse		– Design is 85% Complete

Project to be funded in the Future

Paving Project:

La Mesa Pre-Kinder Staff Parking 	– Project to start upon approval of Change Order from PSFA

Page 3 of 3

# Text boxes

# CONSTRUCTION OFFICE

## David F. Boyd

## Construction Coordinator

1325 W. Washington St.

P.O. Drawer 70

Anthony, NM  88021

Phone (505) 882-6925

Fax (505) 882-2508