New Mexico SunTower, LLC

2010 Doña Ana County IRBs

| August |  | September |  | October |
| --- | --- | --- | --- | --- |
| Su Mo Tu We Th Fr Sa 1 2 3 4 5 6 7 8 9 10 11 12 13 14 15 16 17 18 19 20 21 22 23 24 25 26 27 28 29 30 31 |  | Su Mo Tu We Th Fr Sa 1 2 3 4 5 6 7 8 9 10 11 12 13 14 15 16 17 18 19 20 21 22 23 24 25 26 27 28 29 30 |  | Su Mo Tu We Th Fr Sa 1 2 3 4 5 6 7 8 9 10 11 12 13 14 15 16 17 18 19 20 21 22 23 24 25 26 27 28 29 30 31 |
| November |  | December |  |  |
| Su Mo Tu We Th Fr Sa 1 2 3 4 5 6 7 8 9 10 11 12 13 14 15 16 17 18 19 20 21 22 23 24 25 26 27 28 29 30 |  | Su Mo Tu We Th Fr Sa 1 2 3 4 5 6 7 8 9 10 11 12 13 14 15 16 17 18 19 20 21 22 23 24 25 26 27 28 29 30 31 |  |  |

*County Commission meets on the 2nd and 4th Tuesday of each month.

TIMETABLE

| DATE | √ | ACTION | PARTIES |
| --- | --- | --- | --- |
| 8/6/10 |  | Present revised PILOT Proposal w/ supporting documentation to School District and County; | Company |
| 8/26/10 |  | School District to consider and approve of School PILOT Resolution | School |
| By 8/26/10 |  | Company submits Updated IRB Application to County along with proposed form of Inducement Resolution | Company , Bond Counsel (must be submitted 3 weeks before inducement resolution) |
| By 9/7/10 |  | County confirms payment in lieu of taxes | County (one week prior to Inducement Resolution) |
| 9/14/10 |  | County Commission considers Inducement Resolution (which includes Notice of Intent to Adopt Ordinance) | County |
| By 9/22/10 |  | Deliver Notice to Assessor | Bond Counsel; County |
| 9/24/10 |  | Distribution of drafts of Ordinance and Bond Documents | Bond Counsel (must be at least three weeks before consideration of Bond ordinance) |
| 10/4/10 |  | Comments due on Ordinance; Bond Documents | All Parties |
| By 10/6/10 |  | Deliver Notice of Intention to Adopt Ordinance to Newspaper | Bond Counsel |
| 10/8/10 |  | Distribute revised drafts of Bond documents, | Bond Counsel |
| By 10/11/10 |  | Publication of Notice of Intention to Adopt Ordinance | Bond Counsel (must be two weeks prior to adoption of ordinance) |
| 10/13/10 |  | Final comments on Bond documents, Transaction Documents | All Parties |
| 10/18/10 |  | Final distribution of Ordinance, Bond documents, Delivery of Bond Documents to County for placement on agenda | Bond Counsel |
| 10/26/10 |  | County Meeting to Consider adoption of Ordinance | County |
| 10/27/10 |  | Deliver Ordinance to Newspaper for Publication | Bond Counsel |
| 10/27/10 |  | Record Ordinance pursuant to NMSA 4-37-9 | County |
| 11/1/10 |  | Publish Ordinance | Bond Counsel |
| 11/5/10 |  | Distribute first drafts of Closing Documents | Bond Counsel |
| 11/11/10 |  | Final Comments on Closing Documents | Bond Counsel/ County, Company |
| 11/16/10 |  | Distribute Bond Documents and Closing Documents for signature | Bond Counsel (must be three weeks before Closing) |
| 12/7/10 |  | Pre-Closing | All Parties |
| 12/8/10 |  | Closing | All Parties (must be at least 30 days after publication) |

Parties:

Company:		New Mexico SunTower, LLC.

Issuer (County):	Doña Ana County

Bond Counsel:	Brownstein, Hyatt Farber Schreck

School District		Gadsen School District

Publications:	Las Cruces Sun News

Contacts:  Cile Parmer/Theresa Cardenas (Jennifer)

Telephone:  (505) 541-5409

Deadline:  3 days before publication by 5:00 p.m.

Submit:  by e-mail to cparmer@lcsun-news.com or tcardenas@lcsun-news.com

13046\2\1435984.1