Date: June 5, 2013

School Board Agenda Items

Consent Agenda

Action

Discussion Items

Title of Agenda Item:

Desert Pride Academy 2012 – Phase 1

Board Meeting Date: June 13, 2013

Submitted By:  Originator – Rafael Gallegos, Executive Director for Energy Mangement & Construction

Department – Construction

Date –  June 5, 2013

To Be Presented By: Rafael Gallegos

Approved By: Richard Chavez   Date –  June 5, 2013

Background and Summary:

Desert Pride is ready for bidding. Following is the time line for the project.Time line for this project;

•	60% plans will be reviewed on  January 27, 2012 @ 10:30 am @ Ralph’s office

•	99% plans will reviewed on  May 16, 2012 @ 8:30 am @ Ralph’s office

•	School Board Meeting for discussion on June 13, 2013

•	Advertized by Alley Associates on July 10, 2013 & July 14, 2013

•	Pre-Bid meeting on July 18, 2013 at 2 pm at Berino Library

•	Bid opening on July 29, 2013 at 2 pm at GAC

•	School Board Meeting for action on August 8, 2013

•	Contract for signature in August 2013

Recommendation:

Discussion

Assigned to Board Agenda for Meeting of (Date): June 13, 2013